## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda 211125

## Slide 2: Agenda (MoM from last meeting in red)
v4.4.0 release - what can be released now? Jerker to contact Eclipse on the delay issue!!
CI/CD + Jenkins server for generation of packages for different OS and HW. Will continue after the 4.4.0 review.
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. First lib approved to move by Wayne Betton
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. No update
  Emanuel - Device daemon, Local cloud deamon, Local cloud management - will work on this as consultant to LTU, not started yet, time line next year.
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. Demo in Lubeck. Update on SysML model and profile with CEA in Paris next week.
Documentation strategy Mats proposed a discussion on documentation strategy. We may move from text documents to some type of tool which can be used for validation of implementation. A move in this direction is a future point. When to push this is still an open question.

## Slide 3: Agenda (MoM from last meeting in red)
How shall serviceConsumers be registered in SystemRegistry? WG report by Jan. Work on a “bridge/adaptor” has been started by BnearIT/Sinetiq.
MetaData, mandatory and optional, for Service, System and Device registries? Proposal for discussion from Cristina. To be merged with item 6 and the WG lead by Jan.
Monitoring service - multiple purposes first discussion
Necessary updates to Orchestration and Authorisation system -
  Arrowhead X.509 certificate documentation as part of Authorisation SysDD - #11, Emanuel reported. First draft is ready. Everyone to read and provide comments to roadmap issue #11 and https://github.com/arrowhead-f/x509-profiles/pull/3
  Format for Orchestration policy and Authorisation policy data, Olof to investigate on how to form a WG on this issue.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Mario to check in resources for hosting a WG. No updates from Mario.

## Slide 4: Agenda (MoM from last meeting in red)
Issue lists in GitHub
Next meeting: Nov. 16 at 15.00 - 16.30

## Slide 5: Topics on hold
Possible change of core system database - ON HOLD Light database is a request - WAPICE, On hold until item 6 is a closed