# EPF Weekly Telecon

# May 14, 2008

# Attendees:

Chris Sibbald

Ricardo Balduino

Bjorn Gustafsson

Bruce Macisaac

Per Kroll

Ken Werner

# Agenda

- General Status

- Practice Library Status and Plans

- Review Bugzilla

# General Status

- During the iteration assessment it was decided that we would use target milestones 1.5 M1 (ended April 30), 1.5 M2 (ends May 31), 1.5 M3 (ends June 30), 1.5 M4 (ends of July 31) and 1.5 M5 (ends of Aug 31).  Please consider this in your iteration planning.

- Authors should use EPF Composer 1.5 M2 from now on (until further notice).  Ricardo sent an email to epf-dev on May 12 (subject: Upgrade to EPF Composer 1.5) with instructions to download and configure EPF Composer 1.5 M2 for use with CVS.  Note: the link to the EPF Composer download in this email has been deprecated.  The proper link is:

http://www.eclipse.org/downloads/download.php?file=/technology/epf/composer/milestone/epf-composer-1.5.0M2RC-win32.zip

# Practice Library Status by Practice

- CI Practices (CI: )

  - Chris resolved 1 work item in the past week (this is WI 226617 that was re-opened by Jim due to publishing errors.  The errors Jim saw were new errors that resulted from changes to the library after WI 226617 was originally resolved.)

  - There are currently 9 work items open related to the CI: practice.  See:

https://bugs.eclipse.org/bugs/buglist.cgi?cmdtype=runnamed&namedcmd=CI%20Practice%20Work%20items

  - The following three work items are resolved and need to be verified:

    - https://bugs.eclipse.org/bugs/show_bug.cgi?id=226617  Jim Ruehlin to verify.

    - https://bugs.eclipse.org/bugs/show_bug.cgi?id=231146 Ricardo to verify

    - https://bugs.eclipse.org/bugs/show_bug.cgi?id=229147  Ricardo to verify

  - Chris and Bruce Macisaac had a telecon on May 27, 2008 to discuss additional proposed work items.  Expect new work items to be raised in the coming weeks.

- Change Management Practice (CM: )

  - No further work since last week

  - There are currently 4 work items open related to the CM: practice.  See:

https://bugs.eclipse.org/bugs/buglist.cgi?cmdtype=runnamed&namedcmd=Change%20Management%20Practice%20Work%20Items

- Use Case Driven and Shared Vision Practice (UCDD: )

  - Chris resolved https://bugs.eclipse.org/bugs/show_bug.cgi?id=226781 . Ricardo reviewed it and noted one additional change that needs to be made (remove some hyperlinks to other method elements to reduce coupling).  Chris made this change today.

  - There are currently 4 work items open related to the UCDD: practice. Chris assigned one to himself this morning.  See:

https://bugs.eclipse.org/bugs/buglist.cgi?cmdtype=runnamed&namedcmd=Use-Case%20Driven%20Development%20Practice%20Work%20Items

- PM Practices (ID: WT: RVL: 2LPP: )

- Evolutionary Architecture Practice (EA: )

- Evolutionary Design and TDD Practices (ED: TDD: )

- Shared Vision (SV: )

- Agile Testing (AT: )

- OpenUP

  - Has been republished based on EPFC V1.5.

# Bugzilla Review

- We reviewed the following Bugzilla report:

|  | Status |
| --- | --- |
| Assignee | NEW ASSIGNED RESOLVED CLOSED Total Chris.Sibbald@Telelogic.com . 12 4 65 81 Kwerner@atsva.com . 2 . . 2 adhunt@us.ibm.com . 1 . . 1 aitor.aldazabal@esi.es 1 . . . 1 aitor.bediaga@esi.es . . . 1 1 apereira@whatever.pt 1 3 2 45 51 balduino@us.ibm.com . 1 2 54 57 ben.williams@telelogic.com . . . 9 9 bhaith@numbersix.com . . . 2 2 bjorn@goodsoftware.ca . 3 1 . 4 blyons@numbersix.com . 1 . 49 50 chris.armstrong@aprocessgroup.com . . . 1 1 dspears@numbersix.com . . . 2 2 ecuellar@atsva.com . 2 . . 2 epf.content-inbox@eclipse.org 11 1 3 33 48 epf.website-inbox@eclipse.org . . . 1 1 epf@jochenkrebs.com . . . 1 1 jaana@dsv.su.se 1 . . 4 5 jruehlin@us.ibm.com . . 1 38 39 kurt.sand@telelogic.com . . . 3 3 lawrenjs@us.ibm.com . . . 9 9 lcarroll@numbersix.com . . . 1 1 mark.dickson@steria.co.uk 1 15 . 46 62 mwood@numbersix.com . . . 1 1 noster@numbersix.com 3 4 . 37 44 phaumer@us.ibm.com . . . 1 1 pkroll@us.ibm.com . 1 1 20 22 rbellamkonda@covansys.com . 1 . . 1 rknaste@yahoo.com . 2 . . 2 snarayan@atsva.com . 1 1 . 2 steve@wsaconsulting.com 1 1 . 7 9 swa@ambysoft.com . 4 . 4 8 Total 19 55 15 434 523 |

- We need to assign the 11 bugs currently in the inbox.  Practice Leads to review and assign bugs.

# Issues/Decisions/Actions

See items in red above.