# May 7, 2007 OpenUP General & Overarching content Telecon

- Attendees:

Chris Sibbald

Ricardo Balduino

Jim Ruehlin

Brian Lyons

Jaana Nyfjord

- Status

The following bugs are currently open against the OpenUP/Basic General content (from Bugzilla).  We will review and disposition these.

34 bugs found.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 132909 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 133186 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 133383 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 145669 |  |  |  |  |  |  |  |  | 1.0 M9 |  | All package owners. Discuss at NY F2F? |
| 145670 |  |  |  |  |  |  |  |  | 1.0 M9 |  | All package owners. Discuss at NY F2F? |
| 146450 | 2007-01-13 | nor | P3 | PC | RESO | EPF | Content | 0.9 | 1.0.1 | General - Guidance: What's New in Base Concepts - update ... | Defer to post 1.0 release. |
| 146452 | 2007-04-26 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0.1 | General - add new Guidance: What's New in OpenUP | Defer to post 1.0 release. |
| 146458 |  |  |  |  |  |  |  |  | 1.0.1 |  | Defer to post 1.0 release. |
| 146489 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Index seems light | All package owners check index, ensures coverage and add terms if necessary. Jaana N. sends email to inform all package owners about the bug. |
| 147135 | 2007-04-24 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP White papers explaining core concepts ar... | Steve A. (TBC) |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | “External” reviewers recommended. Jim R. creates and sends out an invitation to review letter (wiki, epf-dev, news group). |
| 158096 | 2007-04-30 | enh | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Rework OpenUP Graphic banner | Ricardo B assigned. |
| 163895 | Wed 11:55 | enh | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Adopt standard for embedded links to content | All package owners. Need to agree on style of “in-line” links (Element Type: Element, or simply Element). Jim R. assigned. |
| 164196 | 2007-04-24 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - New splash screen for published web site | Defer to post 1.0 release. Ricardo B. assigned. |
| 164685 | 2007-04-20 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Core Principles need better alignment to OpenUP... | Feedback from Jim R. available. Needs to be reviewed, changes agreed and sub-bugs raised. Ricardo B. assigned. |
| 170420 | 2007-04-11 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - OpenUP Case Studies | Steve A. (Elastic Path) (TBC). |
| 170809 | 2007-04-30 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Review the use of the word "Release" | Should have a glossary entry. Then all package owners can review and ensure consistency with agreed definition. Jaana N. assigned. |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP Lifecycle diagram does not dramatically ... | NY F2F. Ana P. drives discussion. |
| 171250 | 2007-04-26 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Analyze and incorporate content about XP Envir... | Ricardo B. assigned. |
| 174095 |  |  |  |  |  |  |  |  | 1.0 M9 |  |  |
| 174097 | 2007-04-24 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General/Outreach- Identify EPF project team responsibilities | Nate O. ? |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - We need the assistance of a graphic artist to h... | NY F2F. Dependency with bug 171152. Ana P. drives discussion. |
| 176112 | 2007-04-26 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.1 | General - Support OpenUP users who lack the experience or... | Defer to post 1.0 release. Jim R. ? This issue was identified as a result of discussions in the Irvine F2F, during a discussion of https://bugs.eclipse.org/bugs/show_bug.cgi?id=168275 |
| 176199 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Create content for Guideline: OpenUP and OpenUP... | Brian L. assigned. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Create content for Guideline: Agile and Unified | Scott A. assigned. |
| 176599 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Fix Multiple Occurrences on Work Product Descri... | Ricardo B. assigned. |
| 178103 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Revisit OpenUP content for authoring conventions | Brian L. assigned. |
| 181181 | 2007-04-16 | min | P3 | All | RESO | EPF | Content | 0.9 | 1.0 M8 | General - Capability Patterns consistency and phase depen... | Resolved in M7 by Ricardo B. Jim R. verifies. |
| 181425 | 2007-04-06 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Brief descriptions of Concepts are inconsistent | Brian L. assigned |
| 183435 | Tue 13:25 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Remove unnecesary phase references from method ... | All package owners. Ricardo B. prepares baseline for discussion at NY F2F. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Concept for working together | Ana P. assigned. |
| 184739 |  |  |  |  |  |  |  |  | 1.0.1 | General - Authing guideline: Assure artifacts and roles are referenced in task steps | Jim R. ? |
| 185260 | Fri 12:11 | tri | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Links to references page should target the appr... | All package owners. Jim R. contacts package owners and ensure that bookmarks are checked. |
| 185462 | Thu 19:16 | min | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Update the "About" box text to indicate the Ope... | Jim R. ? |

Summary M8: 22 bugs

Summary M9: 7 bugs

Summary post 1.0 release: 5 bugs

- Plans

Next status call is next Monday May 14 at 9.00 am (PDT).