openPASS Steering Committee

**Meeting date**: 15th May 2024

**Location**: MS Teams

**Meeting minutes**: [Steering Committee · Wiki · Eclipse openpass · GitLab](https://gitlab.eclipse.org/groups/eclipse/openpass/-/wikis/Home/Meeting-Minutes/Steering-Committee)

**Participants**:

|  |  |  |
| --- | --- | --- |
| Name | Company | Participation |
| Arun Das | BMW Group |  |
| Manel Hammouda | BMW Group |  |
| Thomas Platzer | BMW Group | X |
| Michael Plagge | Eclipse Foundation |  |
| Jan Dobberstein | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X |
| Dr. Per Lewerenz | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X |
| Dr. Daniel Schmidt | Robert Bosch GmbH | X |
| Tuan Duong Quang | TÜV SÜD Auto Service GmbH |  |
| Dr. Stefan Schoenawa | Volkswagen AG | X |
| Dr. Gwendal Lucas | Volkswagen AG | X |
| Enno Maschke | Volkswagen AG |  |

1. **Status update v1.1**

All open BMW / in-tech MRs were merged.

BMW: clang tidy rules not yet set to mandatory in CI

Updates on open issues, where there is something new for v1.1

* #106 – will be covered by VW MR
* #148 – additional MR by BMW will cover the documentation of results
* #195 – additional MR by BMW will cover the python package list
* #226 – cross-compilation is addressed by BMW (most likely for v1.1)
* #227 – additional MR by BMW will make opsim Qt-free except some modules
* #228 – Enno to check if doxygen is complete
* #232 – covered by additional MR from BMW
* #242 – will be covered by VW MR
* #248 – update of MR 187 (MBTI) necessary
* #249 – covered by additional MR from BMW
* #251 – can be removed
* #252 can be closed
* #255 – docu update by Jan
* #257, #258, #259 see MR187 🡺 focus on bug fix for v1.1

**Due date for v1.1: end of Q2 2024**

1. **opGUI**

Jan was able to test some features of the REACT GUI (opGUI), i.e. use a PCM database to create configs and run a simulation.

Gwendal mentions that the GUI is work in progress